## Slide 1: Handheld Instrument
Easy to use, Multiple sensor integration on a single device.

## Slide 2: Work Done
Communication with ESP32 using micropython.
Setup of ESP32 as a WiFi access point and as a Station point done.
Overall all the basic ESP32 board functionalities tested and understood for efficient work in future.
Complete setup of I2C protocol with ESP32 using both micropython and Arduino ready.
UART protocol setup and testing on Arduino done.

## Slide 3: Short term work that remains to be done before we can embark on our actual goal
Communication with ESP32 using UART protocol. For some reason analog pins of esp32 are behaving like digital ones.
Integration of data collection with webpage to collect data on cloud.
Solving boot.py issue in I2C communication with ESP32.